# CSIS 2430 —Project Plan (Plan + Trace)

## 1) Project Information

Course / Term: CSIS 2430

Project: Project 1 (Team)

Team Name: The Penguins

Start Date: 2026-02-02

Due Date: 2026-02-23

Checkpoint Date (mid-project): 2026-02-13

## 2) Team & Roles (assigned for this project)

Roles are assigned per project and rotate between projects.

| Team Member | Role (Implementation / Verification / Communications) | Primary Responsibilities (1–2 bullets) | Availability / Notes |
| --- | --- | --- | --- |
| Dallin Yauney | Implementation Lead | Owns core algorithm implementation; integrates modules; maintains main branch health. | Thursday – 7h30pm |
| Kathleen Monahan | Verification Lead | Creates test plan; edge cases; validates outputs; documents verification evidence. | Thursday – 7h30pm |
| Cristian Taylor | Implementation Helper / Communications Helper | Heapsort Implementation, Video Edition; | Thursday – 7h30pm |
| Agnes Braz Franco | Communications Lead | Assembles report; ensures run instructions; tracks deliverables; merges documentation. | Thursday – 7h30pm |

## 3) Repository & Access (Required for Projects 1–4)

Platform: GitHub

Repository URL: Project-1/docs/scope.md at main · Distruct26-1/Project-1

Instructor has access to repository? Yes. Repository is Public.

Repo Structure Requirement (summary): Yes. contributions.md; design_notes.md; project_plan.md Available at: Project-1/docs at main · Distruct26-1/Project-1

## 4) Milestones (Timeline)

| Milestone | Target Date | Owner | Definition of Done | Status (NS/IP/D) | Evidence Link / Pointer |
| --- | --- | --- | --- | --- | --- |
| Repo set up + skeleton running | 2026-02-06 | Dallin | Repo created; README run steps; sample I/O runs. | D | Project-1 /docs |
| Core implementation complete | 2026-02-12 | Dallin | All required features implemented; compiles/runs end-to-end. | IP | src/project1 |
| Verification complete | 2026-02-18 | Kathleen | Test suite covers edge cases; expected vs actual documented. | NS |  |
| Report/video draft complete | 2026-02-18 | Cristian | Draft report sections complete; video outline + script notes. | NS |  |
| Final integration + submission | 2026-02-23 | Agnes | All deliverables finalized; tags release; submission package ready. | NS |  |

## 5) Task Backlog (Assignments + Status)

| ID | Task | Owner | Due Date | Status (NS/IP/D) | Evidence Link / Pointer | Notes / Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Create repository + baseline README/run steps | Team | 2026-02-04 | D | PR #1 | None |
| 2 | Draft design artifacts | Dallin | 2026-02-05 | D | Project-1 /docs | None |
| 3 | Track team task completion and status updates | Agnes | 2026-02-18 | IP | docs/Project_Checklist.md | Being updated by the team when tasks are done. |
| 4 | Implement core data structures and parsing | Dallin & Kathleen | 2026-02-08 | IP | src/project1 | Review phase |
| 5 | Define verification plan (tests + edge cases) | Kathleen | 2026-02-08 | IP | tests/project1 | Coordinating with Dallin |
| 6 | Implement edge-case tests + expected outputs | Kathleen | 2026-02-12 | NS |  | After core implementation stabilized |
| 7 | Design notes: assumptions, invariants, tradeoffs | Team | 2026-02-12 | IP | docs/design_notes.md | Short bullets are fine |
| 8 | Checkpoint package: update plan + docs + invite verification | Agnes | 2026-02-13 | D | Project-1 | Checkpoint submission |
| 9 | Report Preparation | Agnes | 2026-02-20 | NS |  |  |
| 10 | Video | Cristian | 2026-02-22 | NS |  | Edition |
| 11 | Final polish: run instructions + release tag | Team | 2026-02-21 | NS |  | Meeting Before submission Date |

## 6) Verification Plan

Correctness checks / tests to run

Unit tests will validate core components, including input parsing, permutation handling, and each sorting algorithm’s comparison counting.

Golden-file tests: compare outputs to expected results on provided sample inputs.

Negative tests: invalid inputs produce clear error messages.

Edge cases to verify

Empty/near-empty input (minimum size).

Maximum size input within assignment constraints.

Duplicate or conflicting values to ensure sorting and correct comparison counting.

Expected vs. actual outputs

Document expected outputs for at least 3 representative test cases in docs/test-results.md.

Include screenshots or terminal output snippets if tooling is minimal.

Performance checks

Each sorting algorithm will run across all permutations for n = 4, 6, and 8.

Execution time and comparison counts will be recorded.

Analysis will confirm: expected best, worst, and average behaviors; absence of unintended O(n²) behavior in algorithms designed for O(n log n) performance.

## 7) Risks / Blockers

| Risk / Blocker | Impact | Mitigation Plan | Owner | Status |
| --- | --- | --- | --- | --- |
| Exponential growth of permutations limits experiment size | Med/High | Restrict experiments to n = 4, 6, 8 and avoid storing all permutations in memory | Kathleen | Active |
| Incorrect comparison counting across algorithms | High | Centralize comparison counter logic in the Sorter class and validate with unit tests | Dallin | Active |
| Incomplete or unclear documentation before submission | Med | Communications Lead reviews report, and /docs artifacts before deadline | Agnes | Active |

## 8) Update Log

| Date | Summary of Update (what changed / what completed) | Blockers / Resolutions | Link(s) |
| --- | --- | --- | --- |
| 2026-02-07 | Repository created, README added, and initial skeleton program executed successfully. | None. | Project-1 |
| 2026-02-08 | Designed artifacts in the repository: design_notes.md, project_plan.md, scope.md. | Updated. | Project-1 /docs |